## Slide 1: Risk management of IT enterprises

## Slide 2: What is risk?
Actions, which haven’t happen
Possible actions
Actions, which we are able to prevent
Positive or Negative actions
Actions, which may be minimalized, maximized or accepted

## Slide 3: Risk management in IT. The root of risk
External risk
Internal risk
Personal risk

## Slide 4: 7 common risks during management of IT project

## Slide 5: 1. Changing scope and task priority
Aftermath:
  overloaded (or underloaded) sprints,
  abandoned unfinished tasks,
  full or partial alteration of the application,
  schedule changes,
  incomplete or extended sprints,
  sudden opportunity to increase the number of people in the team.
Solution:
  When introducing changes, you must first analyze how this will affect the current state of the project, how much effort will be required and whether there is a risk of delay. Through analysis, you will be able to intelligently divide responsibilities, make changes in priorities, and provide the client with accurate information about what can (or cannot) be completed.
  An unresponsive reaction in this case will mean your unconditional acceptance of certain changes. This is a common practice in the software development process. That is why it is very important for all project participants to be aware of the consequences of changes and jointly make some compromises, if necessary.

## Slide 6: 2. Lack of involvement
Aftermath:
  deadline delays,
  negative impact on the motivation of other team members.
Solution:
  Pay attention to other team members and try to understand what can increase their involvement. They must be in a good mood, but at the same time, they must be able to focus on their work. Give them the opportunity for personal growth, talk to them and praise them. Make sure you give them complete information about the projects so they can feel like an important part of something bigger.

## Slide 7: 3. Lack of communication
Aftermath:
  gaps in knowledge
  redundant tasks,
  reduced productivity.
Solution:
  Regular meetings of all team members to complete tasks and share knowledge exist as part of the project. Meetings should be held in a healthy atmosphere where everyone has a chance to speak. Never leave anyone's question unanswered. If you don't know how to answer, tell the person that you will try to find the answer and come back with it later.
  It is very important that everyone understands their role in the project. Meeting in a non-working environment can also have a positive effect on team spirit.

## Slide 8: 4. Bad documentation
Aftermath:
  chaos,
  a team wasting time on repetitive questions about basic information about the project,
  lack of good benchmarks for team members to use both during and after the project,
  insufficient knowledge of team members who joined the project halfway through.
Solution:
  Even minimal project documentation can play a big role in preventing consequences.
  According to Agile best practices: “working software is more important than detailed documentation.” However, the documentation should not be considered an insignificant element. What is the best way to solve this problem?
  Take some time to write documentation from the beginning. In this case, you will not have any excuses. Use tools like JIRA, Confluence or QA Touch - they really make things easier. There are also many more specialized tools to help you write documentation for the PPI and other project reporting materials. Determine what information should always be available. A good place to store it is Confluence. This is a system that allows you to find all the basic project documentation, team members, their roles and other important information about the properties of the project, its environment, user descriptions and list of functions.
  Always use specific conventions to identify and describe tasks. Remember, documentation doesn't have to be lengthy. Its task is a comprehensive description of the project in a simple and understandable language.

## Slide 9: 5. Unplanned absence of a team member
Aftermath
  disorganization,
  delays in completing tasks,
  lack of knowledge about the project if this specialist was the main member of the team (again, the importance of good documentation becomes obvious!),
  team demotivation.
Solution:
  It is important that all team members have the same fundamental knowledge of the project. Depending on how long the employee is absent and at what stage the project is, the project manager must decide whether a replacement is necessary. It will be easier for a beginner to get started if they share information about the project and provide documentation.

## Slide 10: 6. Weak communication with the customer
Aftermath
  project delays due to the silence of the client,
  demotivate other team members.
Solution:
  Show the client how important it is for you to maintain a good relationship with him from the very first meeting. Designate which decisions should always be made jointly and which should be made by the developers/project managers on their own. When you send an email with a request to a client, indicate why a delay in response may cause problems (for example, difficulties in delivering a service on time). If none of the ways to reach the client works, the project manager must take steps to improve communication with the customer.

## Slide 11: 7. Failure to complete the project on time
Aftermath:
  project delays,
  an unfinished task that interferes with the completion of other tasks,
  customer dissatisfaction,
  bad working atmosphere.
Solution:
  When planning project and/or sprint deadlines, take all factors into account. Analyze possible risks and inform the client about them. Always assign tasks based on the number of team members available, as well as their skills, strengths, and weaknesses. Always report on your progress and resolve issues during daily briefings. This is the best way to control quality in software development.
  If it is impossible to meet the deadline, it is necessary to notify the client about this as soon as possible. A good way to deal with everything is to split one big task into several small ones. It is better to complete a couple of small tasks than nothing at all. For the client, this will also be an indicator of team engagement.

## Slide 12: What methods are best in identifying risks?
There are many tools and techniques that improve the risk identification process:
  documentation analysis,
  detailed analysis of the project goals,
  checklists based on the experience of previous projects,
  Brainstorming – A simple conversation between all team members can do wonders.

## Slide 13: IT project risk management - summary
hold regular meetings
solve problems immediately
find, share, document and understand information and data
motivate all team members within your organization,

## Slide 14: Questions?